## Mizu Studio — Progress & Next Steps Report (Consolidated)

Date: 3 November 2025
Sources: PROGRESS_SUMMARY.txt + Studio System Overview 02.11.25.docx
Aligned with: Kori Build Order · Dependency Map · Milestone Plan · Test Readiness Checklist

### 🧭 Overview

The Mizu Studio system (part of the Kori Web framework) has reached ~40% functional completion, successfully implementing the entire platform foundation, authentication, CRM, and gallery ingestion modules. All early milestones have passed CI verification and local test validation on Windows.

| Category | Current Status | Comments |
| --- | --- | --- |
| Platform | ✅ Stable | API + Web running concurrently via pnpm dev |
| Auth (Admin) | ✅ Complete | Session-based login/logout, cookie guard, CSRF-ready |
| Clients (CRM) | ✅ Complete | CRUD, validation, pagination, audit trail |
| Gallery (Admin) | ✅ Functional | Uploads, password protection, listing UI |
| Public Gallery | 🕗 In progress | Awaiting tokenized delivery surface |
| Proposals / Contracts / Invoices | 🔲 Planned | Next development milestone (Sales → Cash) |
| Accounting / Bookkeeping | 🔲 Planned | Final milestone (M5) |
| Metadata / Rights Embedding | 🔲 Planned | Architecture prepared, exiftool integration next |

### ⚙️ Technical Snapshot

- Stack: React + Vite + TypeScript · Fastify + Prisma (SQLite → PostgreSQL migration-ready)

- Security: Argon2id hashing, httpOnly cookies, CSRF middleware stub, rate limiting enabled.

- CI/CD: ✅ Lint, typecheck, and tests pass (pnpm test:api).

- Performance: Login < 250ms; CRUD < 300ms; Gallery load < 400ms (p95).

- Docs & Tooling: ENV, CI, and build pipelines match Kori v0.1–v0.2 templates.

### ✅ Completed Milestones

#### Milestone 1 — Foundations & Guardrails

- Monorepo scaffold (pnpm workspaces)

- .env schema validation (zod)

- CI workflows (lint, typecheck, build, test)

- Database migrations + seed

- Observability and audit stubs

#### Milestone 2 — Identity & CRM

- Admin authentication (login/logout/session)

- Client CRUD + audit trail + UI pages

- Web app routing and guarded components

- Manual test coverage completed

### 🔄 In-Progress / Upcoming Work

#### Milestone 3 — Assets → Delivery (Alpha)

| Submodule | Status | Actions |
| --- | --- | --- |
| Asset Ingest (C04) | ✅ Complete | Verify checksum and batch upload throughput |
| IPTC/XMP Embedding (C05) | 🕗 Pending | Integrate exiftool-vendored; dry-run batch test |
| Public Galleries (C06) | 🕗 Partial | Add tokenized access routes + password gates |
| Delivery ADR (C07) | 🔲 Not started | Evaluate Cloudflare R2 vs. custom CDN |

#### Milestone 4 — Sales → Contract → Cash

| Submodule | Status | Actions |
| --- | --- | --- |
| Proposals (C08) | 🔲 Planned | Implement versioned proposal model + UI builder |
| Contracts (C09) | 🔲 Planned | Add template manager + OTP-gated e-signature |
| Invoicing (C10) | 🔲 Planned | Integrate Stripe/PayPal sandbox + dunning logic |
| Records/WORM (C13) | 🔲 Planned | Configure immutable PDF/A archive |

#### Milestone 5 — Accounting & Close

Pending. Accounting modules (C11–C12) will start after Invoicing/Payments stabilise.

### 🧩 Quick Wins (Immediate Tasks)

| Priority | Task | Outcome |
| --- | --- | --- |
| 🟩 1 | Link Galleries ↔ Clients via FK in Prisma | Client → Gallery workflow ready |
| 🟩 2 | Add upload auto-refresh and empty gallery placeholder | Polished admin UX |
| 🟨 3 | Build Proposal Builder module | Enables booking → contract flow |
| 🟨 4 | Add Contract Template + E-Sign | Legally binding acceptance |
| 🟧 5 | Implement Invoice + Payment stub (Stripe sandbox) | Cash flow + delivery gating |
| 🟧 6 | Prototype IPTC/XMP Embedder | Compliance and rights enforcement |

### 🔐 QA & Security Readiness

- Session TTL + CSRF tokens defined (SESSION_TTL_HOURS = 720)

- Admin rate limits enforced (10/min/IP)

- Tokenized galleries to use Argon2id-hashed JWTs

- API errors sanitized (no stack leaks)

- Audit trail captures CRUD + login/logout

### 📊 Progress Overview

| Milestone | % Complete | Notes |
| --- | --- | --- |
| M1 Foundations | 100% | ✅ Done |
| M2 Identity & CRM | 100% | ✅ Done |
| M3 Assets → Delivery | 50% | 🕗 Partial (Metadata + Public gallery next) |
| M4 Sales → Cash | 0% | Planned (Proposals) |
| M5 Accounting | 0% | Planned |
| Total Completion | ≈40% | Core stack stable |

### 📈 Next Steps — Build Sequence

- Freeze current state — tag repo v0.4-stable.

- Implement Proposals module (C08) with versioning and OTP e-sign preview.

- Extend gallery delivery to client-side portal (tokenized routes).

- Integrate Metadata Embedder for automated IPTC/XMP rights injection.

- Begin invoice/payment API stub to prep Milestone 4 handoff.

- Add Vitest E2E smoke tests (Clients + Galleries).

### 🧪 Verification Commands (Windows)

cd E:\Applications\Kori_web
pnpm -r dev          # API @4000 / Web @5173
pnpm prisma migrate dev
pnpm test:api        # Ensure green test suite

Expected:
- API OK from health check
- Web app dashboard loads Clients + Galleries
- CI shows green for typecheck, lint, test

### 🧾 Acceptance Gate (for next milestone)

- Gallery ↔ Client linkage validated

- Upload UX refreshed

- Proposal Builder MVP complete

- Public Gallery routes functional

- E2E smoke tests running in CI

- Stable v0.4 tag created

Stable Plan Transition:
Next focus: Milestone 3 → 4 bridge (Sales → Contract → Cash).
This phase unlocks Proposals, Contracts, and Invoicing for full studio workflow completion.

Prepared by: GPT-5 (Kori Build Assistant)
Status: Step 2 of 6 complete — Consolidated report merged and staged for execution.